SPARC

YEAR END TIMELINE AND MILESTONES

OCTOBER

Robby/design stuff

Launch landing page - top priority

Seer UI design for prototype

Player UI wireframes

Implement feedback from last play test

Flesh out class level up system and special abilities

Figure out level up system for Seers

Write tutorial adventure

Write first Forest Hub adventure

Playtest (should we shedule these consistently like every week or two?)

Jordan/developer stuff

Build out database based on table we discussed

Build a rough prototype of Seer running a single adventure

Put all Mountain Hub adventures in prototype

GAME DEVELOPOMENT PROCESS

We are around here.

NOVEMBER

Robby/design stuff

Figure out gold system and items

Write the other 2 Forest Hub Adventures

User journeys, including outside of adventure game stuff Design Hub UI, menu UI, stuff outside of adventures

Playtest (should we shedule these consistently like every week or two?)

Jordan/developer stuff

Item systems

Prototype Forest Hub adventures

Start working on screens outside of adventure

DECEMBER

Robby/design stuff

Write City hub adventures

Playtest (should we shedule these consistently like every week or two?)

Jordan/developer stuff

Prototype City hub adventures

Have a tight prototype that we can share with others, browser based maybe 10 playable adventures, 3 hubs, all content placed and working,

Things assigned to Ross that are not moving

- Core discovery (brand attributes, personas, empathy boards, priorities) - taglines

- how are we going to do artwork? We have a style direction, but don’t know if we are  hiring out or just using stock for time being.

- landing page copy

Social

Social looks to be calendared out and Ophelia is taking over that. I think we should try  to schedule Twitch stuff more consistently, even if it’s just a discussion and not a play  test. Have we published our first play test to youtube or twitch?

Next year

I think next year we are going to tackle the Adventure Forge, the system that allows  users to build their own adventures, app developoment, art, audio, animation, public  alpha and beta test and possibly launch

PLANNING

- What are we building? A simplified digital  rpg in the spirit of traditional tabletop role playing games (ttrpg) where a Seer runs and  potentially creates new adventures for other  players.

- What is our budget? I have no idea, that’s  a Ross question.

- Who is the audience? We have a general  idea for all ages for people who are interest ed in fantasy genre (lord of the rings, game  of thrones) but are intimidated or put off by  the commitment and stigma associated with

ttrpgs. Ross and I have discussed doing our  core discovery for Sparc but have not sched uled a time for this.

- Which platform will it be on? The goals is  for the game to be an app played on mobile  devices, though the Adventure forge where

Seers can create their own adventures may  be best on a desktop view in a browser,  likely a user portal on a website.

PRE-PRODUCTION

- Storytelling. We want to have 10 adven tures ready to play by the end of the year. I  have written 3/10 with the rest scheduled  out every other week til the end of the year. - Technological capabilities. Jordan is  working on a digital prototype, he can fill  you in on the details. I don’t know if Jordan  can do mobile app development or if we will  need to hire someone to help with that. - Early prototyping. We are working on this,  but some things are being held up by me  finishing UI design

- Milestone scheduling. Hey, that’s what  we’re doing right now!

PRODUCTION

- Designing. There’s a lot of UI design that  needs to get done. We also don’t have any  original art besides the character class icons. - Audio, Visual Effects. We need to plan out  audio and visual effects. I’ve scheduled this  for later this month.

- Mechanics. We are working on this. Some  things like combat need to be tested. - Developing and Rendering. Jordan is  working on a rough prototype, but we don’t  have any plans set for mobile app develop ment, that will be a next year thing.

Testing

- Bug Identifying. We are always testing  and looking for things that are broken or can  be improved.

- Feature exploitation. We have not specifi cally tested exploitation of game features,  but fortunately, the human component of the  game helps guard this.

- Is the game to easy/hard? We’ve got  feedback that combat is currently too easy.  There are some things we want to test soon. - Is the game even fun to play? General  feeback is positive, but we’ve only tested  two adventures, and this is my biggest con cern when I design and test.

PRE-LAUNCH

- Alpha/Beta release. I think we want a  rough alpha playable by the end of the year.  Beta is still far out there.

- Marketing hype. We have social, but I  think we need to be more consistent with  Twitch streams, even if it’s just discussion and  not playing. Landing page is waiting on Ross  for copy. I’m sure there’s more we can be  doing but I don’t know if we have the  budget or if it’s that important this year. - Gaming conventions. Oooh we should  definitely bring this to game convetions,  from small local shops to larger events like  Fan-X.

- Independent advertisting.

LAUNCH

- Major bug squashing. Hopefully major  bugs are squashed in beta tests.

- Minor bug squash. We’ll need to set up a  support system for bug reporting - Polishing.

- Master realease.

POST-PRODUCTION

- More bug squasing.

- Game patching.

- Game balancing.

- New content development. Ross and I  have created a world map and we plan on  releasing new content.